# German Pronunciation Trainer - Backend Setup Documentation

## Project Goal

Build a German pronunciation learning application using Flutter (Android/iOS), FastAPI backend, PostgreSQL database, and AI-powered pronunciation feedback.

## Architecture Decisions

- Flutter for cross-platform mobile app
- FastAPI for backend APIs
- PostgreSQL for database
- SQLAlchemy ORM
- Alembic for migrations
- JWT Authentication
- Future integration with OpenAI/LLM services

## Environment Setup Completed

- macOS development environment
- Python 3.12 virtual environment
- FastAPI installed
- PostgreSQL selected as database
- Project folder structure created

## Project Structure

german-ai-server/
├── app/
│   ├── api/
│   ├── models/
│   ├── schemas/
│   ├── services/
│   ├── database/
│   ├── utils/
│   └── main.py
├── uploads/
├── tests/
├── requirements.txt
└── .env

## Database Layer Completed

- SQLAlchemy Base setup
- Database connection module (db.py)
- PostgreSQL connection configuration

## User Module Completed

- User model created
- UUID primary key design
- Name, Email, Password Hash fields
- Created timestamp

## Schema Layer Completed

- UserRegister schema
- UserLogin schema
- UserResponse schema
- Email validation using EmailStr

## Security Layer Completed

- Password hashing using Passlib bcrypt
- Password verification function
- JWT token generation setup
- Secret key configuration

## Authentication APIs Designed

POST /auth/register
POST /auth/login

## Issues Resolved

- zsh package installation issue with passlib[bcrypt]
- Installed email-validator dependency
- Installed python-jose for JWT support
- FastAPI application successfully starts

## Current Status

FastAPI server is running successfully. Authentication module is in place and ready for testing.

## Next Steps

1. Verify Swagger UI (/docs)
2. Test /auth/register
3. Test /auth/login
4. Configure Alembic migrations
5. Create users table in PostgreSQL
6. Add JWT protected endpoints
7. Implement Word model
8. Implement GET /words/random
9. Connect Flutter application to backend